HAJJCARE MVP 2.0 Mobile Application Development — Project Quotation

| Prepared For | [Client Name] | Quotation No. | HC-MVP2-001 |
| --- | --- | --- | --- |
| Prepared By | [Your Company Name] | Date | 17 August 2026 |
| Project | HajjCare MVP 2.0 | Valid Until | [30 days from date] |

# 1. Project Overview

This quotation covers the end-to-end design implementation, development and deployment support of HajjCare MVP 2.0 — a cross-platform mobile application built to support pilgrims before and during Hajj through health tracking, ritual guidance, preventive alerts and emergency support features.

The engagement is structured across three clearly defined milestones, allowing progress to be reviewed and approved at each stage before proceeding to the next.

| TOTAL COST | TIMELINE | MILESTONES |
| --- | --- | --- |
| $1,000 USD | 2.5 – 3 Months | 3 Phases |

# 2. Technology Stack

| Mobile Application | Flutter — single codebase for Android & iOS |
| --- | --- |
| Backend | Node.js |
| Integration Layer | REST APIs |
| Delivery Platforms | Google Play Store & Apple App Store |

# 3. Milestone Breakdown

The project deliverables are divided into the following three milestones. Each milestone concludes with a working build made available to the Client for review.

| MILESTONE 1 — Foundation & Core Setup | $200 USD |
| --- | --- |

| 01 | Project setup & architecture |
| --- | --- |
| 02 | Authentication & user profile |
| 03 | Home / HajjReady dashboard |
| 04 | Health Profile & Health Passport |
| 05 | Basic navigation & core UI implementation |

| MILESTONE 2 — Core Feature Development | $450 USD |
| --- | --- |

| 01 | Medicine management & reminders |
| --- | --- |
| 02 | Hajj / Ritual tracker |
| 03 | Preparation programme & health education |
| 04 | GPS / activity tracking |
| 05 | Heat, hydration & rest alerts |
| 06 | Offline-first functionality (guides, checklists, Health Passport & essential data) |

| MILESTONE 3 — Integration, Testing & Launch | $350 USD |
| --- | --- |

| 01 | Family & emergency features |
| --- | --- |
| 02 | One-time payment / subscription integration |
| 03 | Push notifications |
| 04 | Testing & bug fixing |
| 05 | Final deployment support for Android & iOS |

# 4. Payment Schedule

| Milestone | Deliverable Scope | Amount (USD) |
| --- | --- | --- |
| Milestone 1 | Foundation & Core Setup | $200 |
| Milestone 2 | Core Feature Development | $450 |
| Milestone 3 | Integration, Testing & Launch | $350 |
| Total | Complete HajjCare MVP 2.0 Delivery | $1,000 |

Each milestone payment becomes due upon delivery and Client approval of that milestone. All amounts are quoted in United States Dollars (USD) and are exclusive of any applicable transaction or bank transfer charges.

# 5. What Is Included

- Full Flutter application development for Android & iOS

- Node.js backend development with REST API integration

- Implementation of all features listed under Milestones 1–3

- Functional testing, bug fixing & quality assurance

- Deployment support for Google Play Store & Apple App Store

# 6. Client Responsibilities & Exclusions

The following items fall outside the scope of this quotation and remain the responsibility of the Client:

- All third-party APIs & services — provided and paid for by the Client

- Server, hosting, domain and cloud services — provided and paid for by the Client

- Google Play Store & Apple App Store developer accounts, deployment and submission costs — handled by the Client

- Figma UI/UX design

- WhatsApp Business API integration

- Any additional features or integrations outside the agreed scope — quoted separately

# 7. Terms & Conditions

- Estimated delivery timeline is 2.5 to 3 months from the date of project commencement and receipt of the initial milestone payment.

- Timelines are subject to timely Client feedback, approvals and provision of required third-party credentials, accounts and access.

- Any change in requirements or addition of features after milestone approval will be assessed and quoted separately.

- Bug fixes relating to the agreed scope are covered for 30 days following final delivery.

- App Store and Play Store review outcomes and approval timelines are governed by Apple and Google and are outside the control of the Service Provider.

- This quotation remains valid for 30 days from the date of issue.

Thank you for the opportunity to be part of the HajjCare project. We look forward to working with you to deliver a reliable, high-quality application for pilgrims.

# 8. Acceptance

By signing below, both parties confirm their agreement to the scope, milestones, costs and terms outlined in this quotation.

| For and on behalf of the Service Provider |  | For and on behalf of the Client |
| --- | --- | --- |
| Name & Signature Date: ______________________ |  | Name & Signature Date: ______________________ |